# BrandBasket Client Portal Revamp

Product + UX + Engineering Implementation Specification

| Version | 1.0 |
| --- | --- |
| Scope | apps/platform customer web application, plus minimum supporting admin/database changes |
| Repository | Uploaded brandbasket-platform-main.zip |
| Implementation | Claude Code, phase-by-phase |
| Date | 29 October 2026 |

Core product direction

BrandBasket does the work. The client portal must explain what BrandBasket is doing, what happens next, whether the client genuinely needs to act, and what value has been delivered. It must not feel like another SaaS tool the client has to operate.

# 1. Executive directive

This is not a cosmetic redesign. The customer application must be changed from an internal-process-oriented dashboard into a managed-service client portal.

The core product promise is:

BrandBasket does the work. The client should always understand what BrandBasket is doing, what happens next, whether BrandBasket needs anything from them, and where to contact the team.

The current dark application shell, desktop rail mechanics, mobile shell mechanics, authentication model, billing engine, RLS model, service catalogue, project state machine, and existing server-side security patterns must be retained unless this document explicitly requires a change.

Do not copy the HTML mockups literally. The mockups define hierarchy, interaction intent, and information architecture. Production implementation must use the existing BrandBasket design tokens, fonts, Phosphor icon system, responsive shell, server components, security patterns, and repository conventions.

## 1.1 Hard rules for Claude Code

1. Read the repository instructions before editing anything:

- root CLAUDE.md

- apps/platform/CLAUDE.md

- apps/platform/DESIGN.md

- the Next.js 16 guides referenced by the repository instructions when touching App Router behavior.

2. Work in small implementation phases. Do not attempt the entire revamp in one uncontrolled change.

3. Keep `AppShell`, `Rail`, `PhoneBars`, authentication, RLS, and existing billing calculations as foundations. Update their data/labels only where specified.

4. Never trust `businessId`, service ownership, price, discount, or project ownership from browser form data or query parameters. Derive tenant/business identity from the authenticated session and revalidate service IDs through shared billing utilities.

5. All customer database access must remain tenant-scoped through the repository's existing RLS helpers such as `withTenantScope` / `withUserScope` and existing access guards.

6. Never duplicate package pricing rules in UI code. Continue using `@brandbasket/shared` billing functions as the price authority.

7. Never display fabricated data. If a health check, team member, ranking, metric, SLA date, meeting URL, or activity record does not exist in the backend, omit the element or show an honest empty state.

8. Do not create fake customer tasks merely to make a dashboard look active.

9. Do not expose internal CMS concepts in the main rail unless the client genuinely needs them.

10. Every phase must end with tests and a full type/lint check. Database or billing changes require integration tests.

# 2. What is verified in the current repository

The following facts were verified from the uploaded codebase and should be treated as implementation constraints, not assumptions.

## 2.1 Stack and architecture

Next.js 16 App Router, React 19, TypeScript and Tailwind v4.

PostgreSQL with Drizzle and row-level security.

Better Auth for authentication.

Razorpay billing.

Customer app: `apps/platform`.

Staff/admin app: `apps/admin`.

Shared catalogue and billing logic: `packages/shared`.

Database schema and tenant-safe queries: `packages/db`.

Customer pages are primarily under `apps/platform/app/app-host/(protected)`.

## 2.2 Current services and authoritative list prices

These are defined in packages/shared/src/lib/billing/add-ons.ts and must remain the source of truth.

| Service | Catalogue ID | INR list price | Notes |
| --- | --- | --- | --- |
| Managed Website | `managed-website` | ₹2,999/month | GST included in INR price |
| Social Media and Ads | `digital-growth` | ₹9,999/month | Plus the customer's ad spend |
| Local SEO + AEO | `local-seo-aeo` | ₹24,999/month | GST included in INR price |

## 2.3 Current package rules

Package rules are centralized in packages/shared/src/lib/billing/packages.ts.

Any valid two-service package receives 10% off.

All three services receive 20% off.

Package savings are calculated centrally and rounded according to the existing shared billing implementation.

Ad credit at the first checkout is also already centralized:

- Website + Social: ₹1,500/month ad credit.

- Website + SEO: no ad credit.

- Social + SEO: ₹1,500/month ad credit.

- All three: ₹3,000/month ad credit.

Do not reproduce these values in a new calculator. Render the result of shared pricing functions.

## 2.4 Current project state machine

The website project states are already defined in packages/db/src/schema/projects.ts:

onboarding -> submitted -> building -> preview -> revisions -> approved -> live

with on_hold and cancelled as additional states.

Existing project data includes:

`slaDueAt`

`previewUrl`

`previewSentAt`

`onHoldReason`

revision counts

`launchedAt`

`assignedStaffId`

project event history

preview image storage

This is enough to power most of the proposed client-facing website timeline. Do not invent a second project state machine.

## 2.5 Current kickoff booking capability

The platform already supports:

availability lookup

direct Cal.com booking from the customer app

rescheduling by replacing the previous future booking

`startsAt`, `endsAt`, `heldAt`, and staff kickoff summary

staff marking a kickoff as held

The booking service returns a meetingUrl when booking, but the current setup_call_bookings schema does not persist that meeting URL. The current persisted inviteeUri is the booking provider's invitee/booking URI and must not automatically be treated as the video join URL.

Therefore: do not render a “Join meeting” button in production until an actual meeting join URL is safely persisted and returned.

## 2.6 Existing support/request system

The existing support model is already capable enough to become the new Requests experience:

support tickets

public thread messages

attachments

unread state

assignee staff ID

statuses including `waiting_on_you`

staff can open a ticket on behalf of a client

change requests can be linked to support tickets

Do not create another generic customer-task or messaging system unless a real requirement cannot be represented by this model.

## 2.7 Existing data that can show client value

The current repository already stores or derives:

project events

visible business activity / service activity events

website contact events

OyeChats leads

social posts and approvals

monthly social/search snapshots

monthly reports

service deliverables

invoices/receipts

payment method information

support/request activity

Use these real data sources before adding new metrics.

# 3. Product model for the final app

The customer portal has four responsibilities:

1. **Status:** What is BrandBasket doing for me right now?

2. **Next:** What happens next and when?

3. **Attention:** Does BrandBasket genuinely need anything from me?

4. **Relationship/value:** What has BrandBasket delivered and how do I contact the team?

The application must not behave like a DIY website builder or generic project-management app.

## 3.1 Customer lifecycle

The intended journey is:

Marketing pricing -> service/package selected -> create account -> adaptive intake -> checkout -> payment -> kickoff booking -> pre-kickoff Home -> kickoff held -> delivery -> preview/review -> launch -> ongoing managed service

The adaptive intake is not a plan recommendation engine. The client already selected a service or package before account creation. The intake only personalizes the service they selected.

## 3.2 Experience rule

At every point, the page should prioritize information in this order:

1. current status or primary outcome

2. next milestone

3. required customer action, only if real

4. BrandBasket activity/value

5. supporting detail

Do not lead with billing facts, task counts, generic forms, or internal workflow terminology.

# 4. App shell: preserve the shell, simplify the information architecture

## 4.1 What stays unchanged

Keep the current production shell implementation and its behavior:

`apps/platform/components/v2/app-shell.tsx`

dark desktop rail visual system

mobile `PhoneBars`

account panel

responsive behavior

current brand logo treatment

current background/page container system

command/search utility if retained

The HTML mock shell is not a replacement for production AppShell.

## 4.2 Final primary navigation

The rail should become:

Home

Services

Website - only when Managed Website is active

Social & Ads - only when Social Media and Ads is active

Local SEO + AEO - only when that service is active

Manage

Requests

Business

Account

Plan & billing

Affiliate - only for existing affiliate accounts, preserving current behavior

Settings

### Remove from primary rail

To do

OyeChats as a standalone service

Calls as a permanent Requests child

Authors

Categories

separate Your plan and Billing entries

the service label `Search`; use `Local SEO + AEO`

### Search utility

If the current shell's command search remains, that is acceptable. It must index the final visible destinations and actions. The service named Local SEO + AEO must never appear simply as Search, because that collides conceptually with global search.

## 4.3 Service ownership source

AppShell currently calls loadTodo() partly to determine hasSocial and hasSearch. Remove that dependency.

The shell should determine active services from the canonical subscription/bundled-add-on state, using an existing billing/service loader or a new small server function that reads active bundled add-ons. The shell must not require the deprecated To do system merely to build navigation.

## 4.4 Requests badge

The badge beside Requests should represent useful attention, not every open ticket.

Count:

unread public staff replies

support tickets in `waiting_on_you`

change requests requiring quote acceptance/payment/review

Do not count background requests that need no customer action.

# 5. Route strategy and backward compatibility

Do not aggressively rename URLs in the first implementation. Preserve stable routes where possible and change labels/UI first.

| Current route | Final customer meaning | Implementation |
| --- | --- | --- |
| `/` | Home | Keep route; rebuild content/state model |
| `/todo` | Deprecated | Remove from rail; keep compatibility temporarily, then redirect contextually |
| `/requests` | Requests/inbox | Keep and rebuild |
| `/requests/new` | New request | Keep and rebuild intent-first form |
| `/requests/calls` | Meetings/history | Remove rail child; retain reachable compatibility route or later fold into Requests |
| `/website` | Website overview/project | Keep and rebuild |
| `/website/pages` | Website pages | Keep |
| `/oyechats` | Website inquiries | Create `/website/inquiries`; redirect old route after migration |
| `/content/blog` | Blog, if client-facing | Keep as Website tab only if product still requires it |
| `/content/authors` | CMS detail | Remove from rail; keep direct/internal route only if required |
| `/content/categories` | CMS detail | Remove from rail; keep direct/internal route only if required |
| `/details` | Business | Keep route; relabel page and rail |
| `/services` | Plan & billing - services tab | Keep route |
| `/billing` | Plan & billing - billing tab | Keep route and grouped rail highlight |
| `/settings` | Settings | Keep and redesign |
| `/social` | Social & Ads | Keep and redesign |
| `/search` | Local SEO + AEO | Keep URL for compatibility; rename title/UI |
| `/plan` | Checkout only | Keep checkout semantics; do not use as post-purchase plan page |
| `/onboarding/*` | Legacy onboarding | New accounts should not enter these routes; retain temporarily for legacy accounts |
| `/domain` | Website domain detail | Keep as secondary Website destination/action when needed |

## 5.1 `/todo` migration rule

Phase 1: remove the rail link but keep the page working so old deep links do not break.

Phase 2+: migrate every internal link that points to /todo to one of:

Home attention module

Website

Social & Ads

Local SEO + AEO

Requests

Only after references/tests are clean should /todo become a redirect.

# 6. Production visual system for all redesigned screens

The current shell and existing BrandBasket theme remain the base. Do not paste the mock's custom CSS into production.

## 6.1 Keep existing brand primitives

Continue using the current documented design tokens and typography from apps/platform/DESIGN.md, including:

Red Hat Display for display/title roles

Red Hat Text for body roles

Red Hat Mono for appropriate numeric/technical figures

Phosphor icons

existing `bg`, `surface`, `ink`, `ink-2`, `line`, rattan and service colors

existing shell radius/spacing language

## 6.2 Update the surface grammar

The current design document's “one raised surface per screen” rule is too restrictive for the new service portal. Update DESIGN.md with this replacement rule:

A page may have **one primary status/hero surface**.

It may have **one or two secondary grouped surfaces per row** when the grouping has real customer meaning.

Do not put every field or row in its own card.

Detail lists should prefer hairline-separated rows inside a single surface.

Use whitespace instead of borders whenever hierarchy is already clear.

Keep one dominant dark primary CTA per state/screen.

Secondary actions use the app's existing quiet/soft button treatment. Do not add random outline styles that conflict with the design system.

## 6.3 Required reusable components

Create or evolve reusable v2 components rather than styling every page independently:

`ClientPageHeader`

`StatusHero`

`StatusBadge`

`MilestoneTimeline`

`AttentionCard`

`ActivityFeed`

`FactList` / `FactRows` reuse

`EmptyValueState`

`ServiceTabs`

`RequestStatusBadge`

`SectionHeading`

`MetricRow` / `MetricGroup`

Component names may differ if existing components are more suitable, but the visual contract must be centralized.

## 6.4 Copy rules

Say “Home”, not “Overview”.

Say “Business”, not “Business profile”.

Say “Local SEO + AEO”, not “Search”.

Avoid internal status words when a human phrase is clearer.

Never use a task counter for optional preparation.

“Nothing needed from you right now” is a valid and useful state.

Do not tell a customer something is “healthy”, “checked”, “maintained”, or “completed” without a corresponding stored event/status.

# 7. New pre-checkout adaptive intake

## 7.1 Purpose

The client has already selected one service or a package. After account creation, ask a short adaptive set of questions so BrandBasket has context before payment and kickoff.

This must take roughly 45-75 seconds for a normal path.

No uploads. No content writing. No long free-text brief.

## 7.2 Flow placement

Current new-account flow redirects directly from joinForListing() to /plan?services=....

Change it to:

joinForListing() -> /personalize?services=... -> /plan?services=...

Add a protected route such as:

apps/platform/app/app-host/(protected)/personalize/page.tsx

The route must allow a membership-checkout account before first payment using the same access posture as /plan.

## 7.3 Question structure

### Common questions

1. Business category

2. Business subtype, based on category

3. Main business priority

### Managed Website questions - only if selected

4. Existing website state

5. Desired primary visitor action

6. Design direction

### Social Media & Ads questions - only if selected

channels currently most important / desired focus

include “Let BrandBasket recommend”

### Local SEO + AEO questions - only if selected

primary geographic visibility scope

local area/city, multiple cities/locations, wider regional market, or not sure

### Combo package behavior

Merge the applicable questions into one flow. Do not repeat common questions once per service.

Every uncertain decision should have an honest option such as:

Not sure yet

Let BrandBasket recommend

Let BrandBasket decide

## 7.4 Data model

Do not overload service_setup. That table represents post-purchase setup for social/search and has a different lifecycle.

Add a dedicated table, recommended shape:

client_intakes

`business_id` UUID primary key / business FK

`schema_version` integer, default 1

`selected_services` text array, validated against catalogue IDs

`business_category` text nullable

`business_subtype` text nullable

`primary_goal` text nullable

`website_state` text nullable

`existing_website_url` text nullable

`primary_action` text nullable

`social_channels` text array, default empty

`search_scope` text nullable

`design_direction` text nullable

`completed_at` timestamptz nullable

`created_at`

`updated_at`

Why columns instead of one unbounded JSON blob: the v1 fields are stable, searchable by staff/analytics, and straightforward to validate. schema_version gives future branching room without making values database enums that require a migration whenever copy changes.

Add RLS so the app role can only read/update the current tenant's intake.

## 7.5 Saving behavior

Auto-save after each answer.

Server action requirements:

derive `businessId` from `requireCustomerAccess`, never from form data

validate answer against centralized Zod/option schemas

validate selected services with `readBundleSelection`

cap all text lengths

normalize optional URL if supplied

write only the current tenant's row

A refresh/back navigation must resume from stored answers.

## 7.6 Summary screen

The summary must not say “Recommended plan”.

It should say:

what BrandBasket understood about the business

selected services/package, clearly labeled as already selected

package discount, using shared billing calculations

ad credit when applicable, using existing shared functions

“Continue to checkout”

Optional secondary action: “Change services”. If the customer changes the basket, re-run only questions newly required by the new service; preserve answers that remain relevant.

## 7.7 No plan recommendation logic

Do not add AI or heuristic plan recommendation to this release. The service/package was already chosen on the marketing/pricing experience. This intake personalizes delivery, not sales qualification.

# 8. Checkout redesign

## 8.1 Keep the billing engine

Keep /plan, startMembershipCheckoutFor, shared bundle pricing, referral discount logic, Razorpay confirmation, invoice generation, and all server-side amount validation.

The redesign is presentation and flow, not pricing math.

## 8.2 Change checkout's role

Today the checkout also behaves as a service picker. In the new flow the selected basket arrives from intake.

Final checkout should prioritize:

1. selected services

2. package saving/ad credit if applicable

3. billing details

4. referral code if supported

5. amount taken today

6. renewal terms

7. what happens immediately after payment

8. single primary payment CTA

Keep a quiet “Change services” action, but do not make service toggling the dominant checkout interaction.

## 8.3 Payment confirmation behavior must change for new intake accounts

Current payment confirmation attempts to call sendOnboardingWithin() and submit the old onboarding checklist after first payment. That conflicts with the new managed-service flow.

Implement a compatibility branch:

If this business has a completed `client_intakes` v1 row, first payment activates the membership/services **without attempting legacy onboarding submission**.

If the account is a legacy account with no new intake row, preserve the existing legacy behavior until those accounts are migrated.

Do not delete legacy behavior in the same release unless all affected accounts have been migrated.

## 8.4 Post-payment landing

Successful first payment should land on Home.

If no kickoff is booked, Home's primary surface becomes Book your kickoff.

Do not force another detailed setup form after payment.

# 9. Home page - complete state specification

Rebuild apps/platform/app/app-host/(protected)/page.tsx around a new derived client state. Stop using inFirstLook() as the main UX state controller.

## 9.1 Why `inFirstLook()` must no longer control the page

Current logic ends first look if:

setup was submitted

call was held

website went live

or a grace window after the call elapsed

That behavior is tied to the old onboarding flow and can move the customer into a monthly dashboard too early.

Create a pure state derivation such as deriveClientHomeState() based on real billing, kickoff, project, live-site and attention facts.

## 9.2 Home states

### A. No billing access / payment issue

Keep the existing billing/access protections. Show the real billing banner and appropriate pay/reactivate path. Do not show managed-service progress that the account has not paid for.

### B. Paid, kickoff not booked

Primary surface:

welcome by first name

short reassurance that the service is active

one primary action: Book your kickoff

what the meeting is for

no required upload checklist

Secondary content:

selected active services

“No preparation required”

### C. Kickoff booked, future

Primary surface:

`Your kickoff is booked`

localized date and time

countdown

Add to calendar

Reschedule

Join meeting **only if a real persisted meeting join URL exists**

Countdown rules:

over 24 hours: day-based wording is enough

under 24 hours: hours/minutes

under 60 minutes: minutes

no seconds

never show negative countdown values

Below the hero:

What we'll cover

business

customer/goal

service-specific priorities

look/direction where relevant

next steps

If you already have these, keep them handy

business basics

logo/brand assets

photos

reference sites/design references

service-specific material such as a menu if relevant

This is optional content. No checkboxes, completion counts, or red badges.

### D. Kickoff held / website ready to start

For a website client:

`We're getting your website started` or `We're building your website`

current project stage

first preview due, only when `slaDueAt` is set

“Nothing needed from you right now” when there is no true attention item

latest BrandBasket activity

### E. Building

project milestone timeline based on existing project status/events

expected first preview from `slaDueAt`

latest service activity

real attention item, if any

### F. Preview ready

Primary Home action becomes:

`Your website is ready to review`

preview thumbnail if available

Open preview

direct link to Website review controls

Do not route initial-build revision feedback through monthly included-edit consumption.

### G. Revisions

`We're making your changes`

revision stage and next expected step

no new action unless BrandBasket explicitly needs clarification

### H. Approved / launch preparation

`Your website is approved`

launch/domain status if real

expected next milestone

### I. Live / ongoing managed service

Home shifts from project onboarding to ongoing value.

Show only real data, such as:

website live address

website enquiries this month if recorded

OyeChats leads if recorded

completed client-visible activity

open request attention

social/search metrics for purchased services

next payment summary as a small secondary fact, not the hero

Primary ongoing question: What did BrandBasket do for me this month?

### J. On hold

Use onHoldReason exactly as the customer-facing reason, because current admin copy explicitly says the customer reads it.

Clearly distinguish:

waiting on BrandBasket

waiting on customer

If customer action is required, show one clear CTA into the relevant Request or information form.

## 9.3 Home attention module

Replace the permanent To do concept with one contextual module.

Data should aggregate:

support tickets `waiting_on_you`

unread staff replies when action is implied

change-request quote/payment/review needs

waiting social approvals

any retained structured setup need that genuinely blocks delivery

Do not display completed or optional items.

## 9.4 Activity feed

Use existing real sources:

project events

service activity events

customer-visible business activity

preview sent

launched event

website update activity

Do not auto-generate cosmetic activity messages that do not correspond to a stored action.

# 10. Website project transition after kickoff

The old system moves onboarding -> submitted when the client submits the onboarding checklist. New clients will not do that.

## 10.1 Required transition

For new-intake website customers, staff marking the kickoff as held should make the website project ready to build.

Recommended implementation:

add a staff-side DB/service operation such as `markProjectReadyAfterKickoff`

condition: project status is `onboarding`

transition to `submitted`

set `slaDueAt = kickoffHeldAt + 48 hours`

do **not** require old onboarding checklist completion

let the existing project-event trigger/history record the transition

existing admin `Start building` can then continue to transition `submitted -> building`

## 10.2 Legacy field caution

projects.onboardingSubmittedAt is semantically tied to old onboarding submission. Do not silently redefine it as “kickoff completed”.

For new flow:

leave the legacy field as legacy data, or add an explicitly named `readyForBuildAt` if a direct timestamp is required beyond project events

update timeline code to derive readiness/build start from project events and `slaDueAt`, with legacy fallback to `onboardingSubmittedAt`

This prevents future code from lying about what the timestamp means.

## 10.3 Staff action integration

Update the staff kickoff-held workflow so the website transition happens reliably for businesses that actually own Managed Website.

Do not start or transition a website project for Social-only or SEO-only businesses.

Add integration tests for:

website package -> kickoff held -> project submitted + SLA set

non-website package -> kickoff held -> no website project transition

idempotent second click

legacy already-submitted project unaffected

# 11. Requests - rebuild as client communication center

## 11.1 Keep the existing request backend

The support system is strong enough. Reuse it.

## 11.2 Requests list final content

Header:

Requests

short line: ask a question, send information, request an update, or report an issue

New request CTA

List/group:

Open

Waiting for you

Completed

Each row shows:

human subject

service/category

status

last public activity date

unread indicator

optional assignee display only if a customer-safe staff identity is available

Do not lead with “0 of 2 included edits used”.

## 11.3 Request detail final content

Use an inbox/conversation layout:

subject

status

service/category

public message thread

attachments

composer

change-request specific timeline/quote/review controls when linked

Keep internal staff notes invisible using the existing support visibility model.

## 11.4 New request screen

Replace the first question Website / Billing / Something else with intent-first choices:

Update my website

Send BrandBasket information

I have a question

Something isn't working

Billing or plan

Social/Ads request - only when active

SEO/AEO request - only when active

Then adapt the form.

### Mapping to existing backend

Website update -> support ticket + `change_request` kind `website`

Social change -> change kind `social`

SEO change -> change kind `search`

Billing change -> appropriate billing support category, and change request only if actual change workflow needs one

Question -> plain support ticket, **no change_request row**

Problem -> support category `bug` or `support`, **no change_request row** unless later converted by staff

Send information -> plain support/general ticket with attachment/message

Current Ask for a change path always centers change requests. Split the action logic so not every conversation becomes a billable/change workflow.

## 11.5 Included edits

Monthly included-edit information remains valid for post-launch website maintenance, but it should be contextual:

display in Website/Requests when the customer is actually requesting a maintenance update

explain it quietly

do not make it a global warning

initial website preview revisions are not post-launch monthly maintenance edits

# 12. Website - final screen specification

Keep /website and the existing project loaders, preview image capability and approval actions. Rebuild presentation.

## 12.1 During build

Primary surface:

`Your website`

current human stage

first preview expected date if `slaDueAt` exists

milestone timeline

Secondary sections:

latest project/activity update

website address/domain status if known

pages planned/in progress when data is available

no generic “Finish your setup” CTA for new-intake customers

If legacy onboarding remains incomplete for a legacy customer, show a compatibility notice only for that legacy account.

## 12.2 Preview ready

This is a dedicated review state.

Show:

existing preview screenshot from the current preview-image capability when fresh

Open preview

clear review explanation

primary approval action

request changes action

revision allowance/status from existing project data

Do not mix preview feedback with the post-launch maintenance quota.

## 12.3 Revisions

Show:

`We're making your changes`

revision count/allowance where helpful

latest feedback date

next preview status

## 12.4 Live website

Primary surface:

live URL

Visit website

Request update

Then real operational facts only:

domain status from stored domain data

hosting status only if the platform has an authoritative hosting status

SSL status only if an authoritative status exists

recent website activity from stored events

pages list

enquiries/inquiries summary where recorded

Do not add a fake “last checked today” or generic Healthy badge unless a monitoring backend actually records it.

## 12.5 Website tabs

Recommended client-facing tabs:

Overview

Pages

Inquiries

Blog - only if the current product genuinely expects clients to use/manage it

Remove Authors and Categories from the main rail. If the Blog experience still requires them, expose them as secondary settings inside Blog rather than application-level navigation.

# 13. OyeChats becomes Website > Inquiries

The current OyeChats page already has meaningful customer data: lead counts, lead list and conversation access. Preserve that value but integrate it into the website experience.

## 13.1 New route

Create /website/inquiries.

Use the existing loaders:

bots

leads

last-week/month counts

OyeChats conversation activity

## 13.2 Final UI

total inquiries/leads

recent period counts

lead table

lead detail/conversation

assistant status/name as secondary information

If no bot exists, show a calm setup state rather than a configuration dashboard.

## 13.3 Compatibility

After the new route is stable:

redirect `/oyechats` -> `/website/inquiries`

redirect `/oyechats/leads` -> `/website/inquiries`

retain or relocate `/oyechats/name` only if customers genuinely need to rename the assistant

# 14. Business - source of truth, not a website admin form

Relabel /details to Business.

## 14.1 Final sections

### Business details

Show available profile data:

display/business name

phone

email

address

service area if present

Editing rule:

if there is a safe existing server action and downstream sync for a field, allow direct edit

otherwise show the fact read-only with `Request a change`

do not render an Edit button that has no complete backend behavior

### Opening hours

Keep direct edit; current backend supports it.

### Holidays / temporary closures

Keep direct edit; current backend supports it.

### Announcement

Keep direct edit for website clients; current backend supports it.

For clients without Managed Website, hide website-specific announcement/live-preview behavior.

### Brand assets

Show actual stored logo/photos/reference material when available. If upload/edit tooling is not yet generalized safely outside onboarding, the first release may show read-only assets plus “Send new assets” through Requests.

## 14.2 Access guard change

Current /details uses requireWebsiteClient(). The new Business concept is useful to Social and SEO clients too.

Change the page to customer access, then conditionally render website-only controls based on service ownership.

Add tests for Social-only and SEO-only accounts.

# 15. Plan & billing - one navigation concept, two existing routes

Do not merge all backend code into one monolithic route. Group the existing /services and /billing pages under one rail item and consistent top-level tabs.

## 15.1 `/services` - Your services tab

Lead with active services.

For each active service show:

name

Active status

current stored monthly line price, not today's catalogue price if the subscription has a grandfathered amount

what is included

change/end controls already supported

Unpurchased services appear secondarily under Other BrandBasket services with Learn more / Add only when appropriate.

Do not let cross-sell dominate the page.

## 15.2 `/billing` - Billing tab

Keep existing payment/invoice logic.

Final hierarchy:

next payment amount/date

payment method

renewal/problem notice if needed

invoices and receipts

billing details

Remove the subscription “1 of 31 days” style progress visualization. It has no meaningful customer decision attached to it.

## 15.3 Payment method truthfulness

Current product explicitly says there is no card/UPI self-service change screen yet and tells the customer to email support.

Therefore do not add a fake Change payment method control that suggests instant replacement.

Either:

keep a clear support/contact action, or

implement a real provider-backed method change flow first, with tests, before exposing the button.

# 16. Settings - simplify and only expose persisted capabilities

Current Settings correctly supports password change, session revocation, privacy, account deletion and sign-out. Preserve those.

## 16.1 Phase 1 final sections

### Account

name

sign-in email/mobile

contact details only if actually editable through a supported action

Current copy says changing sign-in email/mobile requires contacting BrandBasket. Keep that truth unless a real edit flow is implemented.

### Login & security

Change password

Revoke other sessions

### Privacy

existing privacy settings link

### Account actions

sign out

delete account

## 16.2 Do not fake preferences

Do not add toggles for notifications, language, timezone, or marketing preferences unless a persistent data model and actual behavior are implemented.

If notification preferences are desired, implement a dedicated schema/server-action phase first, then expose the controls.

# 17. Social & Ads - value and approvals, not setup chores

Keep /social and existing loaders.

## 17.1 Final page hierarchy

Primary section:

this month's status

important client action when posts await approval

report link when available

Then:

### Content requiring approval

Use existing waiting posts. Make the approval action obvious when needed.

### Upcoming/planned content

Show real deliverables within the existing window.

### Ads summary

Use existing monthly snapshot and ad-credit data.

If metrics are unavailable, say Not reported yet or omit the metric. Do not display zero unless zero is a real measured value.

### Latest BrandBasket activity / monthly report

Use existing report and activity data.

## 17.2 Remove dependency on To do

Any Social setup/attention item still produced by loadTodo should be migrated to either:

service-specific contextual attention on this page

a staff-created/request conversation

a structured service form deep-linked from the attention card

The Social page should not tell the customer to visit a generic To do list.

# 18. Local SEO + AEO - rename and rebuild around real work

Keep /search URL for compatibility but change page metadata, title, rail label and customer copy to Local SEO + AEO.

## 18.1 Final hierarchy

current month summary

real visibility metric when the monthly snapshot exists

work completed this month

current/next work

monthly report

contextual required input, if any

Existing search data supports:

monthly snapshot

page/listing deliverables

monthly report

Use those before adding new analytics.

## 18.2 Missing data behavior

Never turn “not measured” into 0.

Use honest states such as:

Not measured yet

First report is being prepared

No completed work recorded for this period

# 19. Removing the permanent To do model

The To do page is not merely a visual problem. It conflicts with the managed-service proposition.

## 19.1 What replaces it

Use two mechanisms:

1. **Contextual attention** on Home and the relevant service page.

2. **Requests** for ongoing communication and staff-created asks.

## 19.2 Reuse `waiting_on_you`

Staff can already open support tickets for a client. Extend the client attention aggregator so a ticket with status waiting_on_you appears as a Home attention item.

This gives BrandBasket a controlled way to say:

Please confirm your opening hours

Send your current menu

Confirm this phone number

without building another task system.

## 19.3 Structured information exception

If a request needs validated structured data that cannot safely fit a thread message, the attention item may deep-link to a focused form. The form should answer one concrete need, not reopen a general onboarding checklist.

# 20. Team/person presentation

The refined mock included a named BrandBasket team card. Production must be stricter.

The project currently stores assignedStaffId, but customer-safe staff identity exposure is not established as a general contract.

Therefore:

do not hard-code names or roles

do not query staff tables from the customer app without a deliberately sanitized server contract

Phase 1 may simply say `Your BrandBasket team` without named people

only add named contact cards after implementing a customer-visible team projection with explicit fields such as display name, client-facing role and optional avatar

This avoids accidental exposure of internal staff data and fake team assignments.

# 21. Meeting experience details

## 21.1 Before booking

Home should contain the booking picker or existing KickoffPicker capability as the dominant action.

## 21.2 After booking

Show date/time and countdown.

### Add to calendar

Use an actual calendar link/file generated from the stored start/end time.

### Reschedule

Reuse current booking behavior that books a new future slot then cancels the earlier future booking.

### Join button

The current booking API receives a meetingUrl but does not store it. To support Join meeting:

add a nullable `meeting_url` to `setup_call_bookings`

store only a provider-returned URL, never one posted by the browser

enforce a reasonable length

return it in `SetupCallBookingView`

render Join only when non-null and when the time window makes sense

If this migration is not implemented, omit Join meeting in Phase 1.

# 22. Preview, approval and revisions

This is a critical customer moment and must not be treated as a normal maintenance request.

## 22.1 Preview ready

Use existing previewUrl, previewSentAt and preview image.

Controls:

Open preview

Approve website

Request changes

## 22.2 Request changes during initial build

Route feedback into the existing project revision workflow. If the current implementation creates a support/change request for feedback, ensure the resulting request is classified as project revision and does not increment post-launch monthly included-edit usage.

## 22.3 Approval

After approval, Home and Website should show launch preparation, not ask for additional generic setup.

# 23. Launch experience

When project status becomes live, do not merely replace one badge.

On first post-launch Home/Website visit show a compact launch confirmation:

website is live

real hostname

Visit website

BrandBasket continues managing it under the active plan

Only show domain/SSL/hosting facts that exist in authoritative backend state.

Then normal ongoing Home takes over.

# 24. Ongoing value model after launch

The portal must continue being useful after the project timeline ends.

Potential real values already available include:

website call/WhatsApp/form events

OyeChats leads

completed activity events

social posts and monthly ad snapshot

SEO monthly snapshot and deliverables

completed requests

reports

Home should use these selectively based on purchased services.

Avoid vanity dashboards containing many zeros. Prefer 3-5 useful facts and recent activity.

# 25. System and edge states that must be designed

Every page must have explicit states for:

loading

read failure

empty but valid data

unpaid account

renewal failing / grace period

lapsed/reactivation

no kickoff booked

booking exists but start/end time missing

kickoff booked

kickoff time passed but staff has not marked it held

project on hold

preview missing image but URL exists

preview ready

revisions

approved

live

service purchased but monthly report not yet available

support request waiting on BrandBasket

support request waiting on client

payment confirmation still processing

Do not use a generic empty card for all of these. Copy should explain the real state and next action.

# 26. Page-by-page change matrix

| Screen | Remove / demote | Add / promote | Keep / reuse |
| --- | --- | --- | --- |
| Home | paid receipt as primary content; optional setup task checklist; repeated generic timeline | lifecycle hero, countdown, optional prep, contextual attention, BrandBasket activity, ongoing value | billing banner, kickoff data, project state, real metrics |
| To do | permanent nav/page model | nothing as a new page; replace with contextual attention | underlying structured data only during migration |
| Requests | narrow “ask for a change” mental model; edit quota as headline | inbox/thread, intent-based new request, `waiting_on_you`, unread | support tickets, messages, attachments, change requests |
| Website | generic “finish setup”; duplicated timeline; CMS leakage | project hero, preview review, page list, activity, live site control center | project states, preview image, domain, approval/revision actions |
| OyeChats | standalone rail destination | Website > Inquiries | lead counts, lead table, conversations, bot status |
| Business | announcement-first page; “everything else” catch-all | business facts, hours, closures, assets, announcement where relevant | current hour/closure/announcement actions |
| Your plan | cross-sell dominance | active services first, inclusions, quieter add-services | existing add-on/bundle server logic |
| Billing | subscription day-progress | next payment, payment method truth, invoices, billing details | renewal/failure logic, receipts, invoices |
| Settings | password dominates; duplicated business/plan facts | compact account/security/privacy/account actions | existing password/session/privacy/delete/sign-out |
| Social & Ads | setup/to-do dependency | approvals, upcoming content, ad snapshot, report/activity | existing posts, snapshots, reports |
| Search | generic name, To do dependency | Local SEO + AEO, deliverables, measured visibility, report | existing snapshots/deliverables/reports |

# 27. Server/data architecture changes

## 27.1 New intake table and queries

Implement in packages/db with migration, schema export, query module, RLS integration and integration tests.

Suggested query surface:

`findClientIntake(tx)`

`upsertClientIntakeAnswer(tx, input)` or focused update functions

`completeClientIntake(tx, now)`

App server wrappers:

`loadClientIntake(tenant)`

`saveClientIntakeStep(tenant, ...)`

## 27.2 New client attention aggregator

Create one server model for Home/rail attention, rather than independently calculating counts in multiple pages.

Input sources:

support `waiting_on_you`

request/change needs

unread staff reply requiring attention

waiting social approvals

temporary legacy setup blockers

Recommended output:

interface ClientAttentionItem {
  key: string;
  service: "website" | "social" | "search" | "billing" | "general";
  title: string;
  hint: string | null;
  href: string;
  priority: "normal" | "important";
}

Do not put arbitrary free-form HTML in database data for this.

## 27.3 Home view model

Create one server-side view model rather than spreading state decisions across components.

Example:

type ClientHomeState =
  | { kind: "payment_required"; ... }
  | { kind: "kickoff_unbooked"; ... }
  | { kind: "kickoff_booked"; ... }
  | { kind: "building"; ... }
  | { kind: "preview"; ... }
  | { kind: "revisions"; ... }
  | { kind: "approved"; ... }
  | { kind: "live"; ... }
  | { kind: "on_hold"; ... };

This is a presentation view model, not a database enum.

## 27.4 Active services loader

Create/reuse a canonical lightweight service ownership loader for:

shell navigation

adaptive UI

Business conditional sections

request intent options

Do not read service ownership from old To do state.

# 28. Admin changes required by the client revamp

The customer experience cannot be correct if staff has no way to drive the states.

Minimum admin changes:

1. kickoff held action also readies the website project for build for a Managed Website customer

2. client intake answers visible to staff in the customer record, read-only in the first version

3. support staff can deliberately set a request to `waiting_on_you` with a clear public message

4. current project status controls remain

5. preview send/approval/revision controls remain compatible

6. client-visible activity writing should continue for significant service actions

Do not rebuild the whole admin UI. Add only what is required to power truthful client states.

# 29. Responsive behavior

Keep current shell breakpoints/PhoneBars behavior.

Inside redesigned pages:

desktop: primary content + secondary aside where useful

tablet: collapse to one column before content becomes cramped

mobile: one-column flow; primary status first; no horizontal data tables without an alternate stacked view

countdown must fit on small screens

request thread composer must remain usable above the phone bottom navigation

page actions should not overflow header

tables such as invoices/leads must have a mobile row/card representation or controlled horizontal scrolling with accessible labels

# 30. Accessibility requirements

Semantic headings in logical order.

Visible focus states using existing tokens.

Buttons must be buttons; navigation must be links.

Status must not be communicated by color alone.

Countdown must have an accessible text equivalent and should not announce every tick to screen readers.

Dialogs and preview modals require focus trapping/return.

Form errors must be associated with fields.

Empty states must state what the absence means.

Avoid low-contrast muted text below accessible thresholds.

# 31. Security and privacy requirements

1. All new intake mutations derive tenant/business from the session.

2. Never accept a customer-supplied `businessId` in platform actions.

3. Existing staff actions may accept a business ID only through current staff authorization patterns and must log sensitive actions as the repo already does.

4. Persist meeting URLs only from the trusted scheduling provider response/webhook, never arbitrary browser input.

5. Do not expose internal staff notes or internal support messages.

6. Do not expose internal staff profile data just because `assignedStaffId` exists.

7. Preserve current attachment restrictions and validation.

8. Continue to sanitize/validate URLs and file uploads with existing patterns.

# 32. Performance and server-component rules

Prefer server components for initial page data as the current app does.

Use client components only for interactive pieces such as countdown, booking picker, tabs requiring local interaction, request composer, and adaptive intake step navigation.

Avoid fetching the same data independently in shell and page. Reuse cached loaders or introduce a shared lightweight loader.

Keep `quietly()` behavior where a non-critical metric failure should not take down the page, but do not turn a critical write/read failure into a fake empty state.

Do not poll aggressively. Existing payment confirmation polling patterns may be reused where appropriate.

# 33. Testing requirements

## 33.1 Unit tests

Add/modify tests for:

new rail sections and active-service visibility

intake branching and validation

intake resume behavior

Home state derivation

countdown formatting rules

attention aggregation

Local SEO + AEO naming

request intent mapping

package display using shared pricing

route compatibility helpers

## 33.2 Database integration tests

Required for:

client intake RLS

intake write/read tenant isolation

kickoff-held project readiness transition

support `waiting_on_you` attention query

any new meeting URL column/query

any new notification preference schema if later implemented

## 33.3 Billing regression tests

Do not reduce current billing coverage.

Add tests that verify:

new intake accounts do not run legacy onboarding submission after payment

legacy accounts still follow legacy behavior during compatibility phase

package prices/discounts remain identical

changing services before checkout still uses canonical shared pricing

## 33.4 Page/component tests

Test at least:

Home kickoff-unbooked

Home kickoff-booked

Home building

Home preview

Home live

Home on-hold

Requests empty/list/thread

Website build/preview/live

Business website client and non-website client

Social metric absent vs measured zero

SEO metric absent vs measured zero

## 33.5 Required commands before completion

From repository root, follow the repo scripts and run at minimum:

`pnpm lint`

`pnpm typecheck`

`pnpm test`

`pnpm build`

For DB/RLS/billing changes, run the repository's relevant integration test suite as instructed by CLAUDE.md.

# 34. Implementation phases for Claude Code

Do not implement all screens in one pass.

## Phase 0 - Baseline and safety

read all repository instructions

run existing tests/typecheck before changes

capture current route behavior

update/create implementation tracking checklist

no UI change yet

Exit condition: clean baseline or documented pre-existing failures.

## Phase 1 - Navigation and shared internal-page primitives

update `lib/rail.ts`

stop shell service detection from depending on To do

group `/services` and `/billing` under Plan & billing

rename Overview -> Home, Business profile -> Business, Search -> Local SEO + AEO

remove To do, OyeChats, Calls, Authors, Categories from primary rail

build shared page/status/activity/attention primitives

update `DESIGN.md` surface rules

Do not redirect old routes yet.

## Phase 2 - Adaptive intake and checkout compatibility

add `client_intakes` schema/migration/RLS/query tests

add `/personalize`

change new account redirect to intake before `/plan`

auto-save/resume answers

selected service/package summary

adjust checkout presentation

payment-confirmation compatibility branch for completed new intake

Exit condition: new account can select service on marketing link, create account, complete adaptive intake, pay, and reach Home without old onboarding.

## Phase 3 - Kickoff and Home state model

add `deriveClientHomeState`

rebuild Home states

implement contextual attention aggregator

optional meeting URL persistence only if done safely

remove `inFirstLook()` as final page-state authority

preserve billing banners/access

## Phase 4 - Project readiness after kickoff

implement kickoff-held -> website project submitted/SLA transition for website customers

update timeline to support new flow without pretending `onboardingSubmittedAt` means kickoff

admin/int tests

## Phase 5 - Requests

rebuild list/detail UI

implement intent-first new request form

split plain support ticket creation from change-request creation

include staff-created `waiting_on_you` in attention

maintain attachments/read state

## Phase 6 - Website + Inquiries

rebuild Website build/preview/live states

add `/website/inquiries`

migrate OyeChats data/view into Inquiries

remove CMS rail leakage

preserve preview/approval/revision backend

## Phase 7 - Business + Plan & billing + Settings

rebuild `/details`

allow non-website customers to use the appropriate Business sections

group services/billing tabs

remove meaningless billing progress

redesign Settings without fake preferences

## Phase 8 - Social and Local SEO + AEO

rebuild around approvals/results/work/report

remove To do dependency from their customer-facing UI

rename Search everywhere customer-facing

## Phase 9 - Legacy route cleanup

migrate all internal `/todo` links

redirect `/todo`

redirect old OyeChats routes

handle legacy onboarding accounts deliberately

remove dead components/loaders only after usage search proves they are unused

## Phase 10 - Full QA

desktop/tablet/mobile review

keyboard/accessibility pass

billing and RLS regression

visual consistency pass

production build

# 35. File-level implementation map

This is a starting map, not permission to edit only these files. Claude must search usages before changing contracts.

## Shell/navigation

`apps/platform/components/v2/app-shell.tsx`

`apps/platform/lib/rail.ts`

`apps/platform/components/v2/rail.tsx`

`apps/platform/components/v2/phone-bars.tsx`

`apps/platform/DESIGN.md`

## Home

`apps/platform/app/app-host/(protected)/page.tsx`

`apps/platform/lib/first-look.ts` - legacy/compatibility only after new state model

`apps/platform/lib/server/overview.ts`

`apps/platform/lib/server/setup-call.ts`

current first-look and overview components, to be replaced/refactored

## Intake/login/checkout

`apps/platform/app/app-host/login/actions.ts`

`apps/platform/lib/account-entry.ts`

new `/personalize` route/components/actions

`apps/platform/app/app-host/(protected)/plan/page.tsx`

`apps/platform/app/app-host/(protected)/plan/actions.ts`

checkout components under `components/panel/membership`

`apps/platform/lib/server/payment-confirmation.ts`

new DB schema/query/migration in `packages/db`

## Kickoff/project

`packages/db/src/schema/projects.ts`

project query modules

`apps/admin/app/(protected)/clients/[businessId]/kickoff-actions.ts`

`apps/admin/lib/server/website-moves.ts`

`apps/platform/lib/website/timeline.ts`

## Requests

`apps/platform/app/app-host/(protected)/requests/page.tsx`

`apps/platform/app/app-host/(protected)/requests/new/page.tsx`

`apps/platform/lib/server/requests.ts`

current Requests components

support/change-request query modules in `packages/db`

## Website/Inquiries

`apps/platform/app/app-host/(protected)/website/page.tsx`

`apps/platform/app/app-host/(protected)/website/pages/page.tsx`

new `website/inquiries`

current `oyechats` components/loaders

`apps/platform/lib/server/website.ts`

`apps/platform/lib/server/chatbots.ts`

`apps/platform/lib/server/chatbot-conversations.ts`

## Business

`apps/platform/app/app-host/(protected)/details/page.tsx`

`details/actions.ts`

business profile/hours/closures/announcement DB queries

## Plan/Billing/Settings

`/services/page.tsx`

`/billing/page.tsx`

`/settings/page.tsx`

existing loaders/actions

## Social/SEO

`/social/page.tsx`

`lib/server/social.ts`

`/search/page.tsx`

`lib/server/search.ts`

associated components/view-model helpers

# 36. Acceptance criteria by final screen

## Home

Pass only if:

there is no permanent generic checklist

booked kickoff is obvious

countdown has no seconds

optional prep is clearly optional

build/preview/live states are driven by actual backend facts

real customer attention is impossible to miss

no fabricated team/health/metric data appears

## Requests

Pass only if:

customer can open a normal question without creating a change request

thread replies/attachments work

staff-created `waiting_on_you` requests surface to the customer

change-request special states still work

## Website

Pass only if:

customer can understand current stage within seconds

preview/review is a first-class state

initial revisions are distinct from monthly maintenance edits

live state remains useful after launch

## Business

Pass only if:

page title/meaning matches its content

website-only controls are not shown to non-website clients

every Edit control has a real backend write path

## Plan & billing

Pass only if:

active services are more prominent than upsells

displayed prices come from stored/subscription/shared billing data

invoices/receipts remain intact

no fake payment-method self-service exists

## Settings

Pass only if:

password no longer visually dominates the entire page

current privacy/delete/session capabilities remain

no non-persisted settings are shown as working controls

## Social / SEO

Pass only if:

measured data is distinguished from unavailable data

customer approvals/actions are contextual

generic To do dependency is gone from visible UX

# 37. Things Claude must explicitly NOT do

Do not rebuild the app shell from the HTML mock.

Do not replace shared billing calculations with hard-coded ₹ totals.

Do not add a second customer task table for convenience.

Do not mark optional prep as incomplete work.

Do not automatically expose staff names from internal staff tables.

Do not render a Join meeting link from `inviteeUri`.

Do not call unavailable metrics zero.

Do not show domain/SSL/hosting “healthy” without a real status source.

Do not turn every support conversation into a change request.

Do not remove legacy onboarding behavior before a compatibility path exists.

Do not rename database enum values simply for UI copy.

Do not break old deep links in the same phase as UI redesign without redirects/tests.

Do not add notification/language/timezone controls without persistence.

Do not make initial website revision feedback consume monthly maintenance edits.

Do not allow browser-provided business IDs to scope customer writes.

# 38. Definition of done for the revamp

The revamp is complete when a new customer can:

1. select a service/package on the public pricing experience

2. create an account

3. answer a short adaptive intake that reflects the chosen services

4. see their already-selected package and correct shared package pricing

5. pay securely using the existing billing engine

6. land on Home without a long setup checklist

7. book a kickoff

8. return to a calm booked-meeting Home with a countdown and optional preparation

9. have staff mark the call held and see the website move into build without submitting old onboarding forms

10. see truthful project progress and activity

11. review and approve a preview

12. request initial revisions without using post-launch edit quota

13. see the site launch

14. use the portal after launch to understand ongoing value

15. communicate with BrandBasket through Requests

16. see only the services they own in the primary navigation

17. manage appropriate business facts

18. understand their services, bills, invoices and account settings without internal-process clutter

And the engineering implementation is complete only when:

lint passes

typecheck passes

unit tests pass

relevant integration tests pass

production build passes

RLS tests prove tenant isolation for new data

billing regression tests prove pricing has not changed unintentionally

desktop/mobile screens have been visually reviewed

old deep links are either supported or intentionally redirected

# 39. Master instruction to paste into Claude Code

Use this after placing this specification in the repository, for example under docs/plans/.

Implement the BrandBasket client portal revamp according to this specification. Treat it as a product and engineering contract, but verify every referenced code path against the repository before editing. First read the root `CLAUDE.md`, `apps/platform/CLAUDE.md`, `apps/platform/DESIGN.md`, and relevant Next.js 16 repository docs. Do not rewrite the app shell. Preserve authentication, tenant RLS, billing calculations, project states and existing secure query patterns. Work phase by phase, beginning with a baseline and then Phase 1 only. Before each phase, state the files/contracts you intend to change and search all usages. After each phase, run the relevant tests, lint and typecheck. Stop and report any mismatch between this document and the actual code instead of guessing. Never fabricate customer data, metrics, meeting links, staff identities or backend capabilities. Do not proceed to the next phase until the current phase passes its acceptance criteria.

# Appendix A. Existing code concepts to preserve

`requireCustomerAccess` / `requireWebsiteClient` and related guards

`withTenantScope` / RLS

shared `readBundleSelection`, bundle/package calculations and order summaries

existing support ticket/thread/attachment/read-state model

existing project state enum and project event history

existing preview image flow

existing direct Cal.com booking capability

existing business hours/closures/announcement actions

existing invoice/receipt and renewal-failure handling

existing Social and Search monthly snapshots/reports/deliverables

existing OyeChats lead and conversation loaders

# Appendix B. Primary UX reference principles

The final portal should feel like a client relationship with a managed team, not software the client has to operate.

The fastest quality check for any proposed component is to ask:

1. Does this help the client understand what BrandBasket is doing?

2. Does this clarify what happens next?

3. Is the client action genuinely required?

4. Is the information real and supported by backend state?

5. Could this be simpler without losing useful information?

If the answer to the first four is no, the component probably should not exist.